## Slide 1: Philippe Kruchten & James King
Exploring Iteration Planning: A Simulation Game

## Slide 2: Concept review
Iteration, sprint
Backlog
Story card
Dependencies
Story point
Velocity
Defect
Timebox
Technical debt

## Slide 3: The project
Stranded on Mars
Two possible missions:
  Repair the spacecraft
  Fix the base and wait for rescue
We will do only one today:
  Fix the base and wait for rescue
Survive, first, then develop the most you can

## Slide 4: Story cards
Estimate effort: 5 story-points

## Slide 5: The board

## Slide 6: Two external events (roll of dice)

## Slide 7: The score sheet

## Slide 8
Velocity
Defects

## Slide 9: Goal
Rebuild the base; make it comfy: we have to wait here for 6 months…
Survive: there are some basic necessities to take care of urgently
Final score for your team: number of Story Points built, minus all temporary ones, minus residual defects x 5.

## Slide 10: Special cards
Helpers: red dot
  Speed up development
  Improve quality (less defects)
  Needs a robot factory
Temporary cards: yellow dot
  Cheap to execute, do not last
Not counted in the final tally

## Slide 11: Questions
How many points did you actually deliver?
How many defects did you get?
How many residual defects at delivery?
What was the actual average velocity (SP/iteration)?
Tactics?
Investing in robots? Effective? When?
Wasted velocity? Deferring incomplete cards?

## Slide 12: Reference
P. Kruchten and J. King, "Mission to Mars: An Agile Release Planning Game,” Presented at 24th IEEE Computer Society Conference on Software Engineering Education and Training (CSEE&T 2011), Honolulu, HI, USA, 2011, IEEE Computer Society.

## Slide 13: Philippe Kruchten, Ph.D., P.Eng., CSDP
Professor of Software Engineering
NSERC Chair in Design Engineering
Department of Electrical and Computer Engineering
University of British Columbia
Vancouver, BC Canada
pbk@ece.ubc.ca
Founder and president
Kruchten Engineering Services Ltd
Vancouver, BC Canada
philippe@kruchten.com